Iteration 4 Retrospective

What went right:

We got great feedback during this iteration, and did some great planning to get us prepared for our final iteration. We also have gotten the majority of the work completed to complete our stretch goals. The research that happened during this iteration and the work done to prepare ourselves will hopefully pay off in the upcoming iteration, as we have a much better idea of the work that needs to get done than we did at the beginning of this iteration.

What went wrong:

As mentioned more below, the estimation of our tasks was slightly off for this iteration, and many tasks will be moved into the final iteration. This will make our final iteration more packed, however, we are still optimistic that we will be able to get the project completed before our presentation. In addition, while this has been a running theme, other school work has inhibited our ability to work on this project as much as we would have wanted to during this iteration. With the (hopeful!) completion of our midterms during this iteration, we believe we will be able to dedicate the necessary time towards this project in the final iteration.

What risks were missed:

One risk that was mentioned on our risk report is our lack of knowledge on developing a web application, and this was made apparent during this iteration. We learned during this iteration that Blazor does not have a great testing framework, and will have to make new plans accordingly. In addition, we underestimated the difficulty of implementing notifications, and will have to plan more time for that accordingly.